VIT

BCSE307 — COMPILER DESIGN

Project Review 2 — Interim Implementation and Preliminary Results

Bytecode JIT Compiler with Inline Caching

Project ID: A4

| S.No | Registration No. | Name | Email | Review 2 Role |
| --- | --- | --- | --- | --- |
| 1 | 24BCT0093 | Chilukuri Charith Reddy | 24bct0093@vitstudent.ac.in | Member 1 — VM & Hot-Path Integration |
| 2 | 24BCE0334 | Vatsal Sharma | 24bce0334@vitstudent.ac.in | Member 2 — Profiler & Hot-Code Detection |
| 3 | 24BCE0506 | Mayan Manit | 24bce0506@vitstudent.ac.in | Member 3 — Inline Cache Integration & Hit-Rate Measurement |
| 4 | 24BCT0089 | Ehsan Abdulkhader | 24bct0089@vitstudent.ac.in | Member 4 — Tier-2 Codegen & Deopt |

1. Recap and Objective Status

Review 1 established the problem statement, survey of existing engines, bytecode instruction set, architecture and a working C baseline interpreter verified against a six-case test suite. Review 2 reports interim implementation progress against the same measurable objectives, covering the period between milestones M1 (inline-cache design frozen, week 4–5) and M2 (interpreter + inline cache working, week 6–7), with early work toward M3 (tier-2 monomorphic path, week 8–9).

| Objective | Status | Evidence |
| --- | --- | --- |
| Stack-based VM & bytecode format | Done | Full 10-opcode ISA frozen and implemented |
| Baseline interpreter | Done | TC1–TC12 passing (extended from TC1–TC6) |
| Hot-code detection / profiling | Done | Invocation + loop back-edge counters live |
| Inline caching (mono/poly/mega) | In Progress | Mono and poly states implemented and tested; mega fallback implemented, tuning in progress |
| JIT / native codegen (tier-2) | In Progress | asmjit integrated behind build flag; arithmetic opcodes only so far |
| Benchmark & differential testing | In Progress | Nightly CI job comparing baseline vs. interpreter+IC across all three workload types |

2. Implementation Progress Since Review 1

2.1 Repository and CI Status

The repository has grown from 7 to 42 commits since Review 1. CI now runs three jobs on every push: build (CMake + Ninja), the baseline interpreter test suite, and a nightly differential-testing job comparing the interpreter with and without inline caching enabled. All three jobs are currently green on the main branch.

2.2 Baseline Interpreter

The interpreter now implements the full instruction set defined in Review 1 (PUSH, POP, ADD, SUB, MUL, DIV, LOAD, STORE, JMP, JZ, LT, PRINT, HALT), up from the arithmetic-only subset available at Review 1. It remains the correctness reference: every JIT-compiled or cache-assisted execution is diffed against it.

2.3 Inline Cache Core

The full UNINIT → MONO → POLY → MEGA state machine is implemented, backed by the fixed-width ShapeTag and ICEntry structures described in Review 1. Shape mutation correctly bumps the version counter, and a synthetic invalidation test suite (Section 5.1) confirms that a stale cache entry is never read without a version check. The megamorphic fallback path (a capacity-limited, FIFO-evicted shared table) is implemented; its capacity is still being tuned (Section 6). This has been validated end to end via a runnable Python reference model (vm_ic_model.py, Section 3), which reports zero differential-testing mismatches across all three workload types over 300,000 total accesses.

2.4 Profiler / Hot-Code Detection

Invocation counters and loop back-edge counters are implemented and wired into the baseline interpreter. The hot-code threshold is currently a hardcoded constant (1,000 invocations); making it configurable is planned before Review 3 so it can be tuned per benchmark.

3. Measured Results (Interim)

Measured on the Python reference implementation (vm_ic_model.py, submitted alongside this report), n = 100,000 GETFIELD accesses per workload. Every figure below is direct tool output from that script, not an estimate.

3.1 Correctness

| Suite | Cases | Result |
| --- | --- | --- |
| Baseline interpreter (TC1–TC12) | 12 | 12 / 12 passing |
| IC differential — monomorphic workload | 100,000 accesses | 100,000 / 100,000 match baseline |
| IC differential — polymorphic workload | 100,000 accesses | 100,000 / 100,000 match baseline |
| IC differential — megamorphic workload | 100,000 accesses | 100,000 / 100,000 match baseline |

3.2 Inline-Cache Hit Rate

| Workload | Cache State Reached | Hit Rate | Notes |
| --- | --- | --- | --- |
| Monomorphic (1 shape) | MONO | 100.0% | Warms up after 1 access; every access after that hits |
| Polymorphic (3 shapes) | POLY | 100.0% | All 3 shapes fit inside the 4-slot cache; no eviction |
| Megamorphic (16 shapes, 4-slot capacity) | MEGA | 24.9% | FIFO eviction across 16 shapes cycling through 4 slots |

3.3 Preliminary Performance

| Workload | Baseline Interpreter | Interpreter + IC | Speedup |
| --- | --- | --- | --- |
| Monomorphic (1 shape) | 0.611 s | 0.273 s | 2.23× |
| Polymorphic (3 shapes) | 0.427 s | 0.278 s | 1.53× |
| Megamorphic (16 shapes, 4-slot cache) | 0.395 s | 0.442 s | 0.89× (net slowdown) |

The interpreter+IC shows a 2.23× speedup on the monomorphic workload and 1.53× on the polymorphic workload once warmed up — consistent with reaching the ≥2× target once JIT-compiled native code (Section 4) is layered on top. The megamorphic workload shows no net benefit (0.89×): the capacity-limited cache (4 slots, FIFO eviction) thrashes across 16 distinct shapes, so the extra bookkeeping costs more than the linear-scan lookup it replaces. This is an expected trade-off, not a defect, and it directly motivates tuning the megamorphic cache capacity/threshold before Review 3 (Section 6).

These timings are from the Python reference model and reflect scan-length savings at the algorithm level, not native machine-code execution speed — the C++/asmjit tier-2 compiler (Section 4) is what the final performance numbers in the final report will depend on.

4. Tier-2 JIT / Native Codegen Progress

asmjit is integrated behind a build flag and currently generates native code for ADD, SUB, MUL and DIV sequences identified as hot. LOAD/STORE codegen and inline-cache guard emission inside compiled code are not yet implemented — compiled code currently falls back to the interpreter for any field-access or call-site opcode.

Status against the Review 1 plan:

- Native code generation for arithmetic hot paths: implemented.

- Inline-cache guards emitted directly in compiled code: not started.

- Deoptimisation path (tier-2 → UNINIT hard reset): stubbed, not yet exercised end to end.

- Threaded-code fallback (contingency from Review 1, Section 5.2): validated in the Python reference implementation, available if native codegen for guards slips.

This places the project slightly behind the Section 10 timeline for milestone M3 (tier-2 monomorphic path correct with deoptimisation, originally targeted for week 8–9); see Section 6 for the mitigation.

5. Updated Testing Strategy

5.1 Expanded Test Suite

| Test Case | Operation | Expected Result | Purpose |
| --- | --- | --- | --- |
| TC7 | LOAD/STORE round-trip across 4 local slots | Values preserved | Verify local-variable storage |
| TC8 | JMP over a PRINT instruction | Skipped instruction not executed | Verify unconditional jump |
| TC9 | JZ taken / not-taken on zero and non-zero | Both branches correct | Verify conditional jump |
| TC10 | LT on equal, less, greater operand pairs | Correct boolean per case | Verify comparison |
| TC11 | Loop with back-edge counter to threshold | Hot-code flag raised at threshold | Verify hot-path detection |
| TC12 | Nested PUSH/POP stack depth stress | No overflow/underflow | Verify stack discipline (boundary case) |
| IC1 | Single shape, repeated access | Cache reaches MONO, no mismatch | Verify monomorphic path |
| IC2 | Three shapes, round-robin access | Cache reaches POLY, no mismatch | Verify polymorphic path |
| IC3 | Eight+ shapes, round-robin access | Cache reaches MEGA, no mismatch | Verify megamorphic fallback |
| IC4 | Shape mutated mid-run | Version bump invalidates stale entry | Verify lazy invalidation |
| IC5 | Deoptimisation triggered on tier-2 path | Cache hard-reset to UNINIT | Verify deopt correctness |

5.2 Differential Testing Status

The nightly CI job generates monomorphic, polymorphic and megamorphic workloads and diffs interpreter+IC output against the baseline interpreter for each, enforcing the correctness invariant defined in Review 1: resolving a lookup through the cache must always match resolving it through the baseline. All runs to date report zero mismatches (Section 3.1).

6. Challenges, Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Tier-2 codegen for inline-cache guards is behind schedule for M3 | Medium — could delay the full ≥2× speedup target | Threaded-code fallback (agreed in Review 1) is already validated in the Python reference and can substitute for hand-written codegen if needed |
| Megamorphic cache (4-slot, FIFO) measures a 24.9% hit rate and a net 0.89× slowdown on a 16-shape workload (Section 3.2–3.3) | Medium — cache overhead currently exceeds its benefit on highly polymorphic sites, though correctness is unaffected | Evaluating a larger megamorphic capacity and/or an eviction policy other than FIFO before Review 3 |
| Hot-code threshold is a hardcoded constant | Low — limits benchmark tuning flexibility | Planned to become a configurable parameter ahead of the full benchmark run |

7. Updated Team Responsibility Matrix

| Member | Review 2 Focus | Review 2 Evidence | Review 3 / Final Target |
| --- | --- | --- | --- |
| Member 1 — Chilukuri Charith Reddy | VM front-end stability, hot-path/VM integration | Extended ISA (TC7–TC10) implemented and passing | Full VM + JIT + IC integration; support final performance report |
| Member 2 — Vatsal Sharma | Profiler and hot-code detection | Invocation/back-edge counters live (TC11); nightly CI job | Configurable hot-threshold; support full engine integration |
| Member 3 — Mayan Manit | Inline-cache integration and measurement | Full state machine + hit-rate measurements (IC1–IC4, Section 3.2) | Correctness testing and final hit-rate report |
| Member 4 — Ehsan Abdulkhader | Tier-2 codegen and deoptimisation | asmjit arithmetic codegen live; deopt stub (IC5) in progress | Tier-2 monomorphic path correct with deopt exercised; final report |

8. Updated Timeline and Milestone Status

| Week | Planned Activity | Status |
| --- | --- | --- |
| 1–2 | Bytecode format finalised; stack VM and baseline interpreter begin; CI set up | Complete |
| 3 | Baseline interpreter complete and tested; Review 1 | Complete (Review 1 delivered) |
| 4–5 | Inline-cache state machine, data structures and invalidation rule (M1) | Complete |
| 6–7 | Interpreter instrumented with profiling; IC integrated; hit-rate measurement begins (M2) | Complete — this report |
| 8–9 | Tier-2 native codegen for the monomorphic path; deopt exercised (M3) | In progress — arithmetic codegen done, guard codegen and deopt outstanding |
| 10 | Polymorphic/megamorphic workloads added; benchmark suite expanded; interim results drafted | Review 2 (this report) |
| 11 | Full engine integration; performance tuning; documentation and report drafting | Planned |
| 12 | Final measurements, full engine, results and report submitted (M4) | Planned |

9. Next Steps Toward Review 3

- Emit inline-cache guards directly in tier-2 compiled code, not just the interpreter.

- Exercise the deoptimisation path end to end (IC5) and confirm hard-reset to UNINIT.

- Tune the megamorphic transition threshold based on the Section 6 findings.

- Make the hot-code invocation threshold configurable and sweep it during benchmarking.

- Run the full benchmark suite on the nominated benchmark machine (Review 1, Section 5.1) for final, comparable timing numbers.

- Begin drafting the final report and consolidating evidence links per module.